**Release and Sprint Plans**

**Team Number**

|  |  |
| --- | --- |
| Student Number | Team Member Name |
| n9146822 | Natasha Gorell |
| n8326631 | James Flannery |
| n9175148 | Prtha Singh |
| n8861846 | Michaela Paterson Dray |

Tutor: Sina Aminmansour

Version: 1.0

Date: 24/08/2015

**Table of Contents**

Release Plan. 1

Release 1.

Feature Title 1- Staff Member Information

Feature Title 2- View and Sort Properties

Feature Title 3- Website Login and Accounts Privileges

Release 2.

Feature Title 1 - Account Features

Feature Title 2 - Property Inspections

Feature Title 3 - Contact Staff through the Website

Feature Title 4 - Property Information

Release 3.

Delivery Schedule.

Estimated Velocity:

Sprint Plan.

Sprint 1.

Current Velocity:

Story ID: THRSEV-2

Story ID: THRSEV-3

Story ID: THRSEV-4

Story ID: THRSEV-5

Release Plan

# **Release 1**

Delivery date: September 8, 2015 Total Story Points: 17

Provide an initial website that will allow the user to view and sort properties easily without the interruption of advertising. Users will be able to view up to 3 pictures of the property and see basic information such as number of bedrooms, bathrooms and location. Staff Information such as name, contact information and a photo will also be available on the website.

**Staff Member Information**

Information about the staff members available on the website for other users to access and view. Will be a dedicated page on the website listing all the contact information.

|  |  |  |
| --- | --- | --- |
| **Story ID** | **Story Title** | **Story Points** |
| THRSEV-1 | Ability to view contact information | 1 |
|  | Story Point Sub-Total: | 1 |

## View and Sort Properties

Users can view all the properties offered on the website. The user can also narrow offerings through selecting criteria. The user is also able to customise their search further by sorting the results by further criteria such as price.

|  |  |  |
| --- | --- | --- |
| **Story ID** | **Story Title** | **Story Points** |
| THRSEV-2 | Ability to View Property Information | 1 |
| THRSEV-3 | Ability to Sort Properties | 3 |
| THRSEV-4 | Ability to View Property Pictures | 2 |
| THRSEV-5 | Ease in Reading Property Information on Website | 2 |
|  | Story Point Sub-Total: | 8 |

## Website Login and Accounts Privileges

Users are able to create accounts on the website. The type of account a user makes reflects the privalges and features they are able to acess on the website.

|  |  |  |
| --- | --- | --- |
| **Story ID** | **Story Title** | **Story Points** |
| THREV-6 | Ability to create and access accounts | 3 |
| THREV-8 | Ability to edit Property Information | 3 |
| THREV-10 | Removal of unwanted content on website | 1 |
| THREV-11 | Access to contact Information | 1 |
|  | Story Point Sub-Total: | 8 |

# **Release 2**

Delivery date: Week 12 Total Story Points: 18

Release 2 is where many of the extra non-important features are added. Release 1 was the most important features and the barebones of the website. Release 2 contains extra features and a few features to make the whole experience nicer and smoother for the user

## Account Features

Certain account types can see and experience different features.

|  |  |  |
| --- | --- | --- |
| **Story ID** | **Story Title** | **Story Points** |
| [THRSEV-7](https://sefteach01.qut.edu.au/jira/browse/THRSEV-7) | Add Account Privileges | 4 |
| [THRSEV-](https://sefteach01.qut.edu.au/jira/browse/THRSEV-7)14 | View When Rent is Due | 1 |
|  | Story Point Sub-Total: | 5 |

## Property Inspections

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| **Story ID** | **Story Title** | **Story Points** |
| [THRSEV-](https://sefteach01.qut.edu.au/jira/browse/THRSEV-7)**9** | Edit Property Inspection times | 3 |
| [THRSEV-](https://sefteach01.qut.edu.au/jira/browse/THRSEV-7)15 | Cancel Property Booking | 1 |
| [THRSEV-](https://sefteach01.qut.edu.au/jira/browse/THRSEV-7)16 | View my Current Bookings | 1 |
|  | Story Point Sub-Total: | 5 |

## Contact Staff through the Website

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| **Story ID** | **Story Title** | **Story Points** |
| [THRSEV-](https://sefteach01.qut.edu.au/jira/browse/THRSEV-7)12 | Staff Receive Messages from Tenants | 4 |
| [THRSEV-](https://sefteach01.qut.edu.au/jira/browse/THRSEV-7)13 | Tenants can send a message to Staff | 3 |
|  | Story Point Sub-Total: | 7 |

## Property Information

an extra feature for property information

|  |  |  |
| --- | --- | --- |
| **Story ID** | **Story Title** | **Story Points** |
| [THRSEV-](https://sefteach01.qut.edu.au/jira/browse/THRSEV-7)**17** | See Extra Features of the House | 1 |
|  | Story Point Sub-Total: | 1 |

## 

# **Release 3**

Delivery date: Unknown Total Story Points:

Release 3 are currently the potential features. Features that will be developed if our time with the client is extended beyond the first 2 releases.

## Feature Title 1

Currently there are no features planned for release 3 - this may change

**Delivery Schedule**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Week 5 Aug. 18 | Week 6 Aug. 25 | Week 7 Sep. 1 | Week 8 Sep. 8 | Week 9 Sep. 15 | Week 10 Sep. 22 | Mid-Semester Break | Week 11 Oct. 6 | Week 12 Oct. 13 |
| Sprint 1 | | Sprint 2 | | Sprint 3 | | Sprint 4 | |
| Release 1  Sept. 8 | | | | Release 2  Oct. 13 | | | | |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |
| Sprint 5 | |  | |  | |  | |
| Release 3, 4, … | | | | | | | |

## Estimated Velocity:

Sprint Plan

# **Sprint 1 - Week 5 - Week 7**

Total Story Points: 10

Total Hours: 9days

## Current Velocity:

## THRSEV-2: View Property information

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| **2.1** | Develop Property Database | 1d |  |
| **2.2** | View the Properties from the website main page | 3 h |  |
| **2.3** | create a separate page for each property - to show more information + pictures | 2d |  |
|  | Story Points: Total Hours: | 3  4d |  |

## THRSEV-3: Sort Property information

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| **3.1** | Display the sorting options on the webpage - sorting options come from the database | 1 d |  |
| **3.2** | able to select sorting options from the web page | 1 d |  |
| **3.3** | refresh the properties to reflect the selection | 3 h |  |
|  | Story Points: Total Hours: | 3  2d |  |

## THRSEV-4: View Property Pictures

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| **4.1** | view one picture per property on main sorting page | 3h |  |
| **4.2** | on single property pages view a few pictures | 1d |  |
|  | Story Points: Total Hours: | 2  2d |  |

## THRSEV-5: Ease in Reading Property Information

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| **5.1** | decide on the uniform formatting for font, text size for all pages | 1h |  |
| **5.2** | Implement this in the website code | 1d + |  |
|  | Story Points: Total Hours: | 2  1d+ |  |